Individual Weekly Report for Nabil Umer

Smart Resource Allocator Platform

1.	Key design/development/learning accomplishments (Note: make every item measurable. List only the ones completed this week.)

- Design

– Designed complete booking flow including booking states (REQUESTED, CONFIRMED, CANCELED)
– Designed overlap-detection logic using resource-scoped time queries
– Designed updated data model with bookingTimeRange and normalized timestamp handling
– Designed expansion of unified error contract to include time-range errors and overlap errors
– Designed resource/booking relationship diagrams for documentation and README

- Development:

– Implemented BookingService with full create, fetch, list-by-resource, and cancel logic
– Added new endpoints: POST /bookings, GET /bookings/{id}, GET /resources/{id}/bookings, POST /bookings/{id}/cancel
– Added overlap detection with conflict responses using unified error format
– Added full validation for startTime < endTime, future-time requirements, and invalid ranges
– Added six new integration tests covering happy flow, invalid ranges, overlap, inactive resource, nonexistent resource, and cancel behavior
– Added structured logging for booking operations including overlapFlag, resourceId, statusTransition, and requestId
– Added backend metrics for booking_success_total and booking_conflict_total
– Updated README with booking rules, curl examples, and troubleshooting
– Refactored some shared validation utilities for cleaner reuse across ResourceService and BookingService

- Learning (e.g. new language, framework, tools) :

-Learned how to design and validate complex time-based business rules
- Improved understanding of conflict handling in multi-request systems
- Gained experience building more advanced integration tests that replicate real user flows
- Learned better patterns for structuring service-layer logic around domain rules instead of controller logic
- Learned practical logging and metrics patterns that reflect real backend production design

2.	Project Schedule Update

| Week | Objectives Planned | Activities/Tasks | Deliverables (Quantified) | - What you could/should have done differently - What went well - Condensed Version Only |
| --- | --- | --- | --- | --- |
| Week #1 | Project initiation and planning | Draft basic SRS outline - Set up folders for project | 1. Drafted 2-page SRS outline 2. Created main project folders | - Planning and folder setup went smoothly -Could have explored tools and frameworks earlier to save time next week |
| Week #2 | Minimal backend skeleton running | Meet expert/professor; capture notes; Create Spring Boot app, add health/hello endpoints, run locally, document run steps | 1 controller (HealthController.java), 2 endpoints running, 3 screenshots (responses & startup), | Went well: working endpoints + faster startup. Improve: add unit test and error handling. |
| Week #3 | Version endpoint + minimal Resource CRUD (Create/Read) + 2 ITs + docs | Add app.version + /version; add JPA/H2/validation/test deps; ResourceEntity + ResourceRepository; POST/GET/GET{id}; 2 integration tests; update README; commit | 1 new endpoint /version; 3 resource routes; 1 table; 2 passing ITs; README + screenshots | Went well: end-to-end on H2; UI talking to API. Improve: PUT/DELETE & negative tests next week. |
| Week #4 | Update/Delete + validation & error handling | ResourceRequest DTO; PUT /{id}, DELETE /{id}; ValidationErrorHandler; manual negative-case test matrix; README updates | 2 new routes; 1 global error handler; validated 400/404 flows; screenshots of PS outputs | Went Well: Clear, consistent error responses; faster manual testing Improve: Add automated negative-case ITs; tighten CORS; switch H2 to file mode for persistence |
| Week #5 | Harden the API and persistence; improve tests and docs so the service is reliable and survives restarts. | Move H2 to file mode; add 4 negative-case ITs; introduce ResourceService; tighten CORS; add logging; update README; tag v0.1.1 | application.properties for file DB; 4 new ITs (all passing); service class + controller refactor; CORS config; README diff; v0.1.1 tag | Went well: restart-safe data; clearer layering; reproducible error bodies. Improve: add a small seed script; begin metrics. |
| Week #6 | Midpoint review + polish for reliability. | - Add @Version to entity and a 409 conflict handler. - Implement PATCH /resources/{id} (partial update of name or quantity). - Add createdAt/updatedAt and surface them in responses. - Add MDC logging with X-Request-Id passthrough/echo. - Create docker-compose.yml for Postgres + application-pg.properties; verify CRUD on pg profile. - Write 4 new ITs: PATCH happy/validation, 409 conflict, audit timestamp change. - Update README (PATCH/409/PG/MDC) and version tag. | - 1 new endpoint: PATCH /resources/{id}. - 1 schema change: version (optimistic lock). - 2 audit fields in API: createdAt, updatedAt. - 4 new ITs passing (PATCH valid/invalid, 409, audit timestamps). - 1 conflict handler returning 409 {"error":"write_conflict"}. - 1 dockerized DB profile verified (pg), README sections added. - Tag: v0.1.2. | - -1 new endpoint: PATCH /resources/{id}. - 1 schema change: version (optimistic lock). - 2 audit fields in API: createdAt, updatedAt. - 4 new ITs passing (PATCH valid/invalid, 409, audit timestamps). - 1 conflict handler returning 409 {"error":"write_conflict"}. - 1 dockerized DB profile verified (pg), README sections added. |
| Week #7 | Begin booking system foundation, unify error formatting, expand end-to-end tests, and complete structural cleanup from midpoint review. | - Moved remaining update and validation logic into ResourceService. - Applied a unified error response structure across the API. - Added integration tests for full JSON error bodies and a POST → PATCH → PUT flow. - Added basic logging/metrics for conflicts and API timing. - Updated README with Postgres setup notes. - Created BookingEntity/BookingRepository and stub booking endpoints (POST/GET). | - 1 unified error format across all endpoints. - 6 new integration tests with full JSON validation. - 1 booking entity + repository created. - 2 stub booking endpoints added. - README expanded with instructions and examples. - Metrics/logging markers added for conflicts. | Went well: Controllers simplified, errors standardized, booking groundwork complete. Could improve: Need clearer booking validation rules before implementing full conflict checks. |
| Week #8 | Fix development environment issues and verify the full resource lifecycle end-to-end using terminal commands. | - Installed Maven and configured PATH - Repaired Java version mismatch - Ran a clean build and launched Spring Boot through mvnw - Performed multiple live API calls through PowerShell (create, read, update) - Captured screenshots required for evidence | - Fully working local backend environment - Successful end-to-end tests of resource lifecycle - 3 screenshots showing valid creation, error response, and successful update | Went well: environment now stable and predictable; manual verification increased confidence in backend. Improve: automate these checks with integration tests in Week 9. |
| Week #9 | – Complete the full booking logic for the system – Add overlap detection and enforce booking time rules – Expand booking-related endpoints and connect them to the service layer – Strengthen reliability through new integration tests and improved logging/metrics | – Wrote a clear set of booking rules: no overlapping times on the same resource, startTime must be earlier than endTime, and resources must be active before they can be booked – Implemented BookingService with full create, fetch, and cancel operations – Added overlap detection by querying existing bookings for the targeted resource – Added booking status transitions (REQUESTED → CONFIRMED → CANCELED) – Added validation handling for invalid dates, missing fields, and nonexistent resources – Added conflict handling for overlapping bookings using the same unified error format as resources – Added new booking routes: POST /bookings, GET /bookings/{id}, GET /resources/{id}/bookings, POST /bookings/{id}/cancel – Implemented new structured logs for booking events including resourceId, status, overlapFlag, and requestId – Added new application metrics that count successful bookings and conflict cases | – One BookingService with full logic implemented – Four new booking-related endpoints available and returning correct responses – Six new integration tests covering happy bookings, invalid time ranges, overlapping times, resource not found, inactive resource, and cancel behavior – New booking rule documentation added to README with examples for success and failure cases – New logging and metric outputs visible in console during booking creation and conflict handling | Went well: full booking flow built cleanly on top of existing resource work; overlap checks and unified error format made debugging easy. Improve: time-zone rules and cancellation constraints still need clearer design, and booking test data should be refactored into a shared builder. |
| Week #10 | - Complete the full booking lifecycle (read/update/delete) so the system supports all CRUD operations, not just creation. - Strengthen booking validation rules (time ranges, resource existence, conflict prevention). - Add missing service-layer logic and consolidate booking logic away from controllers. - Expand REST API coverage with new GET, PATCH, and DELETE booking endpoints. - Improve API correctness using global exception handling and structured error responses. - Add integration tests to validate booking flows end-to-end. - Prepare the backend for more advanced scheduling rules in the following week. |  |  |  |

What went well

– Creating a full booking flow felt smooth because the project already had a strong structure from resource work
– Overlap detection worked on the first full test cycle, and the unified error format made debugging simple
– Integration tests provided quick feedback, especially when validating edge-case booking times
– Logging improvements helped visualize booking behavior in a realistic way

What could/should be improved

– Time-zone handling still needs clearer rules and may require a normalization approach next week
– Booking cancellation logic works but may require additional constraints before finalizing
– Test data setup is getting repetitive and could benefit from a shared builder or factory pattern

4.	Evidence of Work

Evidence Screenshot – Overlapping Booking Rejection (409 Conflict)

This screenshot shows the Smart Resource Allocator correctly rejecting an overlapping booking request. The first valid booking reserved the 10:00–12:00 time window. When a second booking was submitted for 11:00–13:00, the backend returned a 409 booking conflict response. This demonstrates that concurrency and time-range conflict detection are functioning as designed.